Case Study on the Implementation of SDLC Phases in a Real-World Engineering Project

Case Study: Development of an Online Banking System

This case study analyses the use of SDLC phases in developing a Secure Online Banking System for a major financial institution. The platform allows users to check account balances, transfer funds, manage cards, view transactions, and perform secure online payments. The study explains how each SDLC phase (Requirement Gathering, Design, Implementation, Testing, Deployment, and Maintenance) impacted the overall success and reliability of the project.

1. Requirement Gathering

Activities Performed

- Conducted interviews with bank managers, IT security teams, and end customers.

- Collected functional requirements including:

  - Account login and authentication

  - Balance enquiry

  - Fund transfers (NEFT/RTGS/IMPS)

  - Transaction history

  - Card management (block, limit update)

  - Customer support

- Collected non-functional requirements:

  - High security and encryption

  - 24/7 availability

  - High-speed transactions

  - Compliance with RBI and data privacy regulations (KYC, AML)

Contribution to Project Outcome

- Prevented misunderstandings by clearly defining the system's needs.

- Helped the team identify security-critical areas early.

- Created a clear roadmap for development with well-documented requirements.

2. System Design Phase

Technical and Architectural Decisions

- Adopted layered architecture (Presentation, Business, Data Layer) for security and modularity.

- Designed secure workflows for login using multi-factor authentication (OTP + password).

- Created database schemas for accounts, customers, transactions, audit logs, and card data.

- Prepared UI/UX wireframes for internet banking dashboards.

- Integrated with banking APIs such as UPI, IMPS, and credit card networks.

Contribution to Project Outcome

- Ensured a secure and robust system that complies with banking standards.

- Provided developers with a clear blueprint, reducing development errors.

- Improved user experience with clean, intuitive design.

3. Implementation (Coding) Phase

Development Activities

- Backend built using Java Spring Boot for high security and reliability.

- Frontend developed using Angular/React for responsive design.

- Implemented strong encryption (AES-256, SSL/TLS) for data transfer.

- Added automatic fraud detection algorithms using rule-based filters.

- Configured database systems like Oracle or PostgreSQL for financial accuracy.

Contribution to Project Outcome

- Produced a secure application capable of processing financial transactions.

- Ensured code quality through constant reviews and secure coding practices.

- Parallel development enabled faster delivery of core features.

4. Testing Phase

Types of Testing Conducted

- Unit Testing: Verified modules like login, fund transfer, and statement generation.

- Integration Testing: Ensured smooth interaction between banking services (e.g., payments ↔ accounts).

- Security Testing: Checked for vulnerabilities (SQL injection, phishing, brute force attacks).

- Performance Testing: Simulated thousands of users during peak banking hours.

- Compliance Testing: Ensured the system followed RBI, PCI-DSS, and KYC/AML regulations.

- UAT (User Acceptance Testing): Bank employees tested the system using real scenarios.

Contribution to Project Outcome

- Improved system reliability and eliminated critical security risks.

- Ensured fast, error-free transactions.

- Confirmed that the project met regulatory and customer expectations.

5. Deployment Phase

Deployment Activities

- Deployed the system in a secure, RBI-compliant data centre.

- Configured load balancers, firewalls, intrusion detection, and monitoring tools.

- Set up CI/CD pipelines for safe, automated releases.

- Conducted final smoke testing before making the platform live.

Contribution to Project Outcome

- Delivered a stable platform with zero downtime during launch.

- Ensured strict security at all layers of deployment.

- Enabled the bank to quickly onboard customers to the new system.

6. Maintenance Phase

Post-Deployment Activities

- Monitored transactions for fraud patterns and suspicious activity.

- Released updates to improve speed, add new features, and fix issues.

- Enhanced UX based on customer feedback, such as adding dark mode or quick-transfer options.

- Performed regular security patching and system audits.

Contribution to Project Outcome

- Maintained system stability and security in real-world usage.

- Improved customer trust and satisfaction.

- Ensured long-term regulatory compliance and smooth operation.

Conclusion

The development of the Online Banking System demonstrates how each SDLC phase plays a vital role in ensuring system security, performance, and reliability:

- Requirement Gathering ensured clarity and compliance.

- Design laid the foundation for a secure and scalable platform.

- Implementation transformed plans into a working banking system.

- Testing validated functionality, security, and compliance.

- Deployment ensured stable, secure rollout.

- Maintenance guaranteed long-term reliability and continuous improvement.